| PURCHASE ORDER (PO) Enterprise Data Migration – STC Core Systems PO Number: PO-STC-IT-2024-0047 ¦ PO Date: February 01, 2024 |  |
| --- | --- |
| Ref. PR: PR-STC-IT-2024-0023 ¦ Ref. SOW: SOW-TCS-STC-DM-2024-001 ¦ Ref. MSA: MSA-TCS-STC-2024-001 |  |
| BILL TO / CLIENT Saudi Telecom Company (STC) P.O. Box 87, Riyadh 11432 Kingdom of Saudi Arabia CR No.: 1010036265 VAT Reg.: 300002471110003 Contact: Ahmad Al-Mansouri procurement@stc.com.sa | VENDOR / SERVICE PROVIDER Tata Consultancy Services Ltd. (TCS) TCS House, Raveline Street, Fort Mumbai – 400001, Maharashtra, India CIN: L22210MH1995PLC084781 Vendor ID: VND-TCS-2024-007 Contact: Priya Nair (PM) priya.nair@tcs.com |

# 1.  PURCHASE ORDER – KEY ATTRIBUTES

This Purchase Order is issued by Saudi Telecom Company (STC) to Tata Consultancy Services Limited (TCS) under MSA-TCS-STC-2024-001 and SOW-TCS-STC-DM-2024-001. This PO converts the approved Purchase Requisition PR-STC-IT-2024-0023 into a formal, binding procurement instruction.

| PO Number | PO-STC-IT-2024-0047 | PO Date | February 01, 2024 |
| --- | --- | --- | --- |
| PO Status | APPROVED – ISSUED | GRN Indicator | GRN Required per Milestone |
| Vendor Name | TCS Limited | Vendor ID | VND-TCS-2024-007 |
| Client Name | Saudi Telecom Company (STC) | Department | IT – Digital Transformation |
| Start Date | February 01, 2024 | End Date | January 31, 2025 |
| Currency | USD (United States Dollar) | Payment Terms | Net 30 Days – Milestone-Based |
| Delivery Terms | Per SOW Milestone Schedule | Delivery Location | STC HQ, Riyadh, KSA & TCS Mumbai |
| Total Amount | USD 950,000.00 (excl. VAT) | Total incl. VAT | USD 1,092,500.00 (@ 15% VAT) |
| Reference SOW | SOW-TCS-STC-DM-2024-001 | Reference MSA | MSA-TCS-STC-2024-001 |
| Reference PR | PR-STC-IT-2024-0023 | Budget Code | IT-DT-CAPEX-2024-DM-007 |

# 2.  DESCRIPTION OF GOODS & SERVICES

This Purchase Order authorizes TCS to commence and deliver all professional services defined in SOW-TCS-STC-DM-2024-001 for the Enterprise Data Migration project of STC's Core Systems.

- Enterprise data migration planning, current-state assessment, and migration strategy development

- Legacy system data extraction, transformation, and loading (ETL) – design and execution

- Data quality assessment, profiling, masking, anonymization, and reconciliation

- Pilot migration (20% data volume) and full production migration to STC's target cloud platform

- Post-migration stabilization, hypercare support (90 days), and project closure

- Documentation, training materials, runbooks, and knowledge transfer to STC internal teams

# 3.  LINE ITEMS, QUANTITIES & UNIT PRICES

The table below details each service line item, service code, quantity, unit price, and linked project milestone. All amounts are fixed-price per the SOW milestone schedule.

| # | Service Code | Description | Qty | Unit Price (USD) | Total (USD) | Milestone |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | SVC-DM-001 | Discovery & Assessment | 1 LS | $120,000.00 | $120,000.00 | M1 – Mar 31, 2024 |
| 2 | SVC-DM-002 | Architecture & Design | 1 LS | $180,000.00 | $180,000.00 | M2 – May 31, 2024 |
| 3 | SVC-DM-003 | Pilot Migration | 1 LS | $200,000.00 | $200,000.00 | M3 – Jul 31, 2024 |
| 4 | SVC-DM-004 | Full Production Migration | 1 LS | $320,000.00 | $320,000.00 | M4 – Oct 31, 2024 |
| 5 | SVC-DM-005 | Stabilization & Hypercare | 1 LS | $130,000.00 | $130,000.00 | M5 – Jan 31, 2025 |
| SUBTOTAL (excl. VAT) |  |  |  |  | $950,000.00 |  |

# 4.  TAX BREAKUP – KSA VAT @ 15%

All services under this PO are subject to KSA Value Added Tax (VAT) at 15%. The tax breakup per service line is detailed below.

| Service Description | Service Code | Taxable Amount (USD) | VAT Rate | VAT Amount (USD) | Total incl. VAT (USD) |
| --- | --- | --- | --- | --- | --- |
| Discovery & Assessment | SVC-DM-001 | $120,000.00 | 15% | $18,000.00 | $138,000.00 |
| Architecture & Design | SVC-DM-002 | $180,000.00 | 15% | $27,000.00 | $207,000.00 |
| Pilot Migration | SVC-DM-003 | $200,000.00 | 15% | $30,000.00 | $230,000.00 |
| Full Production Migration | SVC-DM-004 | $320,000.00 | 15% | $48,000.00 | $368,000.00 |
| Stabilization & Hypercare | SVC-DM-005 | $130,000.00 | 15% | $19,500.00 | $149,500.00 |
| TOTAL |  | $950,000.00 | 15% | $142,500.00 | $1,092,500.00 |

# 5.  DELIVERY TERMS & LOCATION

| Delivery Terms | Per SOW milestone schedule; services delivered upon milestone completion and written STC acceptance |
| --- | --- |
| Primary Delivery Location | STC Headquarters, P.O. Box 87, Riyadh 11432, Kingdom of Saudi Arabia |
| Vendor Work Location | TCS Delivery Centre, Mumbai, India (offshore) & STC Riyadh (onsite during key milestones) |
| Onsite Requirement | TCS Project Manager & Lead Architect onsite during M3 Pilot and M4 Full Migration cutover |
| M1 – Discovery | March 31, 2024 |
| M2 – Architecture | May 31, 2024 |
| M3 – Pilot Migration | July 31, 2024 |
| M4 – Full Migration | October 31, 2024 |
| M5 – Stabilization | January 31, 2025 |

# 6.  PAYMENT TERMS & CONDITIONS

Pursuant to MSA Section 5 and SOW Section 5, payment under this PO is milestone-based:

- TCS shall submit milestone invoices upon STC's written acceptance of the relevant milestone deliverable(s)

- STC shall pay all undisputed invoices within Net 30 days of receipt

- All invoices must reference PO Number PO-STC-IT-2024-0047, the applicable SOW milestone, and service code

- Late payments shall accrue interest at 1.5% per month on the overdue balance

- STC may withhold payment only in the event of a bona fide written dispute raised within 10 business days of invoice receipt

- All amounts are in USD; VAT shall be invoiced separately at 15% and shall be borne by STC

# 7.  PO STATUS & GRN INDICATOR

| PO Status | APPROVED – ISSUED (February 01, 2024) |
| --- | --- |
| GRN Indicator | REQUIRED – Goods Receipt Note must be raised and accepted in STC ERP (SAP MM) for each milestone before invoice payment is processed |
| GRN Process | STC QA Lead raises GRN in SAP upon written milestone acceptance. GRN triggers Accounts Payable payment workflow. |
| ERP Reference | SAP MM Module ¦ PO Document Type: ZITPO ¦ PR Reference: ZITPR-2024-0023 |
| Budget Code | IT-DT-CAPEX-2024-DM-007 ¦ Cost Centre: CC-STC-IT-DIGITAL-2024 ¦ GL: GL-7200-ITSVCS-EXT |
| Three-Way Match | PO + GRN + Invoice three-way match required in SAP before payment release |

# 8.  CONTRACTUAL & POLICY REFERENCES

| Governing MSA | MSA-TCS-STC-2024-001 (Jan 01, 2024 – Dec 31, 2026) |
| --- | --- |
| Governing SOW | SOW-TCS-STC-DM-2024-001 (Feb 01, 2024 – Jan 31, 2025) |
| Source PR | PR-STC-IT-2024-0023 (Approved Jan 30, 2024) |
| IP Rights | All Work Product becomes exclusive STC property upon full payment (MSA §6 / SOW §7) |
| Confidentiality | 5-year NDA survival; subscriber/PII data protected under Saudi PDPL (MSA §7 / SOW §8) |
| Indemnification | TCS bears full liability for mishaps from its services, tools, or personnel (MSA §9 / SOW §10) |
| Liability Cap | Max payable = 12 months of fees under SOW (~USD 950,000) (MSA §10 / SOW §11) |
| Termination | 30 days for cause; 60 days for convenience; orderly wind-down required (MSA §13 / SOW §13) |
| Dispute Resolution | Negotiation → SCCA Mediation → SCCA Binding Arbitration, Riyadh (MSA §12 / SOW §12) |
| Governing Law | Laws of the Kingdom of Saudi Arabia; courts of Riyadh (MSA §11) |

# AUTHORIZED SIGNATURES

By signing below, both parties confirm acceptance of this Purchase Order, its terms, and all incorporated references.

| ISSUED BY – STC PROCUREMENT Signature: ___________________________ Name: Ahmad Al-Mansouri Title: Chief Procurement Officer, STC Date: February 01, 2024 Official Stamp / Seal: ___________________________ | ACCEPTED BY – TCS Signature: ___________________________ Name: Rajesh Gopinathan Title: CEO & Managing Director, TCS Date: February 01, 2024 Official Stamp / Seal: ___________________________ |
| --- | --- |

PO No: PO-STC-IT-2024-0047   |   PR Ref: PR-STC-IT-2024-0023   |   SOW: SOW-TCS-STC-DM-2024-001   |   MSA: MSA-TCS-STC-2024-001   |   Version: v1.0